PROJECT PLANNING PHASE

Script-Controlled ACL

Restrict Record Access Based on Field Value

Date: 03 October 2026     |     Team ID: 6abaac3cad6b122581069015      |     Maximum Marks: 5 Marks

# 1. Project Overview

The project implements a script-controlled Access Control List (ACL) to restrict access to records according to a field value. For example, users may read department request records only when the record's department matches their own department. The purpose is to protect confidential information and apply least-privilege access.

# 2. Product Backlog, Sprint Planning, Stories and Story Points

Product backlog and sprint schedule (adapted from the supplied project-planning template):

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Requirements & Design | USN-1 | As an administrator, I can identify the table, protected field, and access operation to define the ACL requirement. | 2 | High | ________ |
| Sprint-1 | ACL Configuration | USN-2 | As an administrator, I can configure an ACL for the selected table and operation. | 3 | High | ________ |
| Sprint-2 | Script Validation | USN-3 | As an authorized user, I can access records when the field value matches my permitted department. | 3 | High | ________ |
| Sprint-2 | Access Restriction | USN-4 | As a user from another department, I am denied access to records outside my permitted department. | 3 | High | ________ |
| Sprint-3 | Testing & Review | USN-5 | As a tester, I can verify allowed and denied access, missing field values, and separate read/write permissions. | 3 | Medium | ________ |

# 3. Sprint Schedule

| Sprint | Total Story Points | Duration | Sprint Start Date | Planned End Date | Expected Deliverable |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 5 | 6 days | 05 Oct 2026 | 10 Oct 2026 | Requirements and basic ACL configuration |
| Sprint-2 | 6 | 6 days | 12 Oct 2026 | 17 Oct 2026 | Field-value validation and access restrictions |
| Sprint-3 | 3 | 6 days | 19 Oct 2026 | 24 Oct 2026 | Testing, fixes, and documentation |

# 4. Project Tracker, Velocity and Burndown Chart

The tracker records the planned story points, sprint duration, and completed work. The values below are a planning estimate; update the completed points and actual release date after each sprint.

| Sprint | Total Story Points | Duration | Planned Start | Planned End | Story Points Completed | Actual Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 5 | 6 days | 05 Oct 2026 | 10 Oct 2026 | To update | To update |
| Sprint-2 | 6 | 6 days | 12 Oct 2026 | 17 Oct 2026 | To update | To update |
| Sprint-3 | 3 | 6 days | 19 Oct 2026 | 24 Oct 2026 | To update | To update |

# 5. Velocity Calculation

Average velocity per day = Total story points completed ÷ Sprint duration. For a 10-day sprint with a velocity of 20 story points: 20 ÷ 10 = 2 story points per day. For this project, the actual average velocity should be calculated after the sprint is completed.

# 6. Burndown Chart

A burndown chart shows the amount of work remaining against time. At the start of each sprint, the remaining work equals the sprint's planned story points. As tasks are completed, the remaining points should decrease. Review the chart regularly to identify delays and adjust the team's plan.

Suggested chart axes: horizontal axis — sprint days; vertical axis — remaining story points.

# 7. Acceptance Criteria

- A user can read a record when the field value matches the user's authorized value.

- A user cannot read a record when the field value does not match the authorized value.

- Missing or invalid field values are denied by default unless a specific rule permits access.

- Read, create, update, and delete permissions are tested separately as applicable.

- The ACL is tested with representative users and roles before release.

# 8. Conclusion

The project plan breaks the Script-Controlled ACL implementation into manageable sprints. The backlog defines the required user stories, while sprint tracking, velocity, and burndown monitor progress. Testing confirms that access is granted only when the configured field-based authorization rule is satisfied.